Breaking Down the Project: Phase-by-Phase

Phase 1: Foundation (Weeks 1-4)

Goal: Basic user authentication + movie browsing

Tasks:

- Set up development environment (Docker, Git)

- Create basic database schema:

Users (id, username, email, password_hash, created_at)

Movies (id, tmdb_id, title, poster_url, release_date)

- Integrate TMDB API to fetch movie data

- Build authentication system (JWT tokens)

- Create basic React frontend with:

  - Homepage with popular movies

  - Movie detail page

  - Login/Signup pages

Deliverable: Users can browse movies and view details

Phase 2: Core Features (Weeks 5-8)

Goal: Diary + Rating system

Database additions:

DiaryEntries (id, user_id, movie_id, watched_date, rating, review, created_at)

Tasks:

- Create diary logging interface

- Build rating system (0.5-5 stars like Letterboxd)

- User profile page showing:

  - Recent diary entries

  - Stats (total movies watched, average rating)

- Movie page enhancements:

  - Show average rating

  - Display user reviews

Deliverable: Users can log movies with ratings/reviews

Phase 3: Lists Feature (Weeks 9-11)

Database additions:

Lists (id, user_id, title, description, is_public, created_at)

ListItems (id, list_id, movie_id, rank, notes)

Tasks:

- Create list management interface

- Drag-and-drop ranking (like your MCU: Ranked list)

- Public/private list toggle

- List discovery page (browse popular lists)

- Share functionality

Deliverable: Full list creation and sharing

Phase 4: Social Features (Weeks 12-15)

Database additions:

Comments (id, movie_id, user_id, parent_id, content, created_at)

Follows (follower_id, following_id)

Likes (user_id, target_type, target_id) // for lists, reviews, comments

Tasks:

- Implement Reddit-style threaded comments on movie pages

- Real-time chat using WebSockets

- Follow/unfollow system

- Activity feed (see what friends are watching)

- Notification system

Deliverable: Community features working

Phase 5: Advanced Features (Weeks 16-20)

Achievements System:

Achievements (id, title, description, icon, criteria)

UserAchievements (user_id, achievement_id, earned_at)

Examples:

- "First Steps" - Log your first movie

- "Century Club" - Log 100 movies

- "Cruise Control" - Watch 10 Tom Cruise movies

- "Franchise Fan" - Complete a movie franchise

Analytics:

- Most-watched actors/directors

- Genres breakdown (pie chart)

- Movies per month (bar chart)

- Decade distribution

- Watch streaks

Tasks:

- Build achievement engine (background jobs check criteria)

- Create analytics dashboard with Chart.js/Recharts

- "Year in Review" feature (like Spotify Wrapped)

Phase 6: Recommendations & Discovery (Weeks 21-24)

Algorithm approaches:

- Collaborative Filtering: "Users who liked X also liked Y"

- Content-Based: Based on genres, actors, directors you prefer

- Hybrid: Combine both

Tasks:

- Build recommendation engine (Python scikit-learn or TensorFlow)

- "Related Films" section (sequels, same director, similar genres)

- "Because you watched X" suggestions

- Weekly personalized email digests

Phase 7: Polish & Scale (Weeks 25-30)

Tasks:

- Kubernetes deployment (if needed)

- CDN setup for images

- Database optimization (indexing, query optimization)

- Mobile responsive design

- PWA features (offline support)

- SEO optimization

- Performance testing

- Security audit

-- Core tables

users

├── id (PK)

├── username (unique)

├── email (unique)

├── password hash

├── avatar URL

├── bio

├── created at

└── updated at

movies (cache from TMDB)

├── id (PK)

├── tmdb_id (unique)

├── title

├── overview

├── release_date

├── poster_path

├── backdrop_path

├── runtime

├── cast

├── crew

├── genre

├── platforms

├── genre

└── cached_at

diary entries

├── id (PK)

├── user_id (FK)

├── movie_id (FK)

├── watched_date

├── rating (0-5)

├── review (text)

├── is_rewatch

└── created_at

lists

├── id (PK)

├── user_id (FK)

├── title

├── type (rank, list, tier list)

├── description

├── is_public

└── created_at

list_items

├── id (PK)

├── list_id (FK)

├── movie_id (FK)

└── notes

rank_items

├── id (PK)

├── list_id (FK)

├── movie_id (FK)

├── rank

└── notes

tier_items  (Yet to brainstorm)

├── id (PK)

├── list_id (FK)

├── movie_id (FK)

└── notes

-- Social features

comments

├── id (PK)

├── movie_id (FK)

├── user_id (FK)

├── parent_id (FK, nullable)

├── content

└── created_at

follows

├── follower_id (FK)

├── following_id (FK)

└── created_at

└── PK (follower_id, following_id)

-- Achievements

achievements

├── id (PK)

├── key (unique)

├── title

├── description

└── criteria (JSON)

user_achievements

├── user_id (FK)

├── achievement_id (FK)

└── earned_at

└── PK (user_id, achievement_id)